# Description

As the platform grows, the existing scaling paradigm is a bottleneck to uptime, availability, and performance. This PoC EPIC delivers a standalone Awards microservice using Azure cloud-native patterns to prove improved stability, performance, and operability. The result will be a hardened, reusable template that Registration and the broader platform can adopt via the Strangler Fig approach.

# Business Goal

Prove the application of Azure cloud-native patterns in the Awards domain to:

- Measurably improve stability, performance, and resilience under peak load

- Establish a reusable, production-ready microservice template (code + infra + ops) for Registration and, subsequently, the full platform

- Reduce operational risk and MTTR through centralized events, observability, and standard security baselines

# In Scope (PoC)

## Architecture/Patterns

  - DDD-aligned service boundary for Awards

  - Asynchronous Request-Reply using Azure Service Bus; DLQ; priority queueing

  - Web PubSub for UI response to long-running tasks

  - Durable Functions for long-running workflows where applicable

  - Event consolidation via Event Grid

  - Resilience: Circuit Breaker, Bulkhead, Retry/Timeout, idempotency

## Platform/Operations

  - Observability: tracing, logging, metrics, correlation IDs; dashboards and alerts

  - Security: least-privilege, managed identity, JWT validation, encryption in transit/at rest, private endpoints/VNETs

  - Deployability: IaC, CI/CD, zero-downtime rollout (blue/green or canary)

  - Autoscaling via KEDA

  - Containerization using Azure Container Apps and Docker

## Template/Enablement

  - Reusable repo scaffold, infrastructure as code, CI/CD pipelines, policies as code, runbooks/SRE playbooks validated with Registration

# Out of Scope (PoC)

- Full decomposition of Registration domain

- Multi-region active-active

- Full Event Sourcing (beyond event consolidation and audit/audit logs)

- Advanced API gateway offloading/BFF optimization beyond basic routing

# Success Criteria (Measurable)

- Performance/SLA

  - (TDB) Zero synchronous API timeouts at 2x current peak using queue-based load leveling

  - (TBD)

- Resilience

  - 0 message loss during fault-injection; all failures routed to DLQ with replay and root-cause traceability

  - Circuit breaker prevents cascading failures; auto-recovery verified in ≤5 minutes

- Scalability

  - KEDA scales consumers 0→N within ≤60 seconds of backlog; drains 10x burst within target window

- Observability

  - ≥95% trace coverage across API → Service Bus → workers → Web PubSub using correlationId

  - Dashboards/alerts live for latency, error rate, queue depth, DLQ count; actionable alerts reviewed with SRE

- Security

  - All service-to-service calls authenticated/authorized; encryption at rest and in transit; private endpoints enabled where applicable

- Reusability

  - Template artifact accepted by Registration: code scaffold, IaC, pipelines, policy baselines, runbooks, SRE playbooks; adoption delta ≤20%

# Acceptance Criteria

Reusability

A1: Repo scaffold, IaC modules, CI/CD templates, policy-as-code, and operational runbooks published and reviewed with Registration

Service Communication

A2: Async Request-Reply via Service Bus with correlationId; Web PubSub for client notifications; Durable Functions where required

Error Handling

A3: Centralized exception handling with retries, DLQ, and compensating actions for idempotent operations

Scalability

A4: KEDA autoscaling policies defined and validated under load; scale-to-zero supported for consumers

Security

A5: Managed identities, least-privilege RBAC, JWT validation, encryption in transit/at rest, private endpoints/VNET integration

Observability

A6: Distributed tracing, structured logging, metrics; dashboards and alerts deployed and documented

Availability

A7: Zero-downtime deployment validated via blue/green or canary; rollback plan tested

Resilience

A8: Circuit breaker and bulkhead isolation implemented; fault injection verifies graceful degradation and recovery

Workflow

A9: Durable Functions and/or orchestrations defined for long-running awarding workflows with status tracking

Event Consolidation

A10: Event Grid routes consolidated domain and platform events; audit and traceability verified

Async Response/Reply (Web PubSub)

A11: UI receives async responses mapped by correlationId; 202 acknowledgment pattern implemented

Deployability

A12: One-click pipeline from main to production-like environment; release notes and change approvals integrated

Containerization/Orchestration

A13: Deployed as Azure Container Apps using Docker; Dapr sidecar and KEDA policies configured

Refactoring (Strangler Fig)

A14: Gateway rules route awarding functionality to the new service; rollback path documented and tested

# Patterns Implemented

Ambassador, Anti-Corruption Layer, Asynchronous Request-Reply, Circuit Breaker, CQRS, Gateway Aggregation, Queue-Based Load Leveling, Priority Queueing, Bulkhead, Sidecar

Note: Event Sourcing deferred; event consolidation and audit implemented

Non-Functional Requirements (targeted)

Uptime target: ≥99.9% for the Awards service (PoC environment)

P95 latency target: [Set ms target] under [X] RPS sustained; zero timeouts at 2x peak

MTTR target: ≤30 minutes with actionable alerts

Security posture: CIS-aligned policies enforced via policy-as-code

Rollout Strategy

Strangler Fig: progressively route awarding endpoints via API gateway to the new service with safe rollback

Independent Deployability: service can be deployed/tested independently from the monolith; load/stress tests run pre-cutover

Risks and Mitigations

Increased complexity of async/event-driven model → Mitigate with templates, runbooks, and distributed tracing

Potential schema coupling → Start with logical domain segregation; plan for incremental denormalization

Team ramp-up on Dapr/KEDA → Provide enablement docs and internal workshops as part of the template

Deliverables

Code: Awards microservice (API, workers), Dapr components, Durable orchestrations

Infra: Bicep/Terraform modules for Service Bus, Event Grid, Container Apps, Web PubSub, Key Vault, App Insights, VNET/Private Endpoints

Ops: Dashboards, alerts, runbooks, SRE playbooks, fault-injection test suite

Pipelines: CI/CD with blue/green or canary, approvals, and automated rollback

Documentation: ADRs, domain model, sequence diagrams, operations handbook

Child Work Items

Define DDD boundaries and ADRs for Awards domain

Implement Async Request-Reply with Service Bus and DLQ; correlationId propagation

Implement Web PubSub client/server integration

Implement Durable Functions for long-running workflows

Configure Dapr components (pub/sub, bindings) and KEDA autoscaling

Implement observability (traces/logs/metrics), dashboards and alerts

Security baselines (managed identities, RBAC, private endpoints)

CI/CD pipelines with blue/green or canary; rollback automation

Load/stress testing and fault injection

API gateway routing for Strangler Fig cutover

Template extraction and handoff to Registration

Want me to drop this directly into your tracker with placeholders for targets (RPS, latency) and link each Acceptance Criterion to a specific test/metric dashboard?